# **Sprint 1 Report**

Risposta

Lino Le Van, Yiming Zeng, Matthew Macarewich, Nathan Lin, Trevor Gardner, Harrison Zhou

2/1/2024

## Actions to stop doing

* Don’t accidentally leak our private keys
  + Requires someone to reset them all and requires everyone to change their environment variables

## Actions to start doing

* Plan out user story implementation more
  + Some people were feeling a bit stuck because it was unclear what work they could or couldn’t do given the state of the app
  + Documenting blockers between tasks and user stories definitely needs to be a future priority
* Follow the three questions more strictly
  + Our SCRUM meetings were slightly more informal at the beginning, but we need to stick to the three questions at a minimum
* Start organizing the flow of Risposta
  + Consider what pages should be “embedded pages” and which pages should be redirected to one another. Use Harrison’s map example.

## Actions to keep doing

* Hold more pair programming sessions for people who are interested
  + We made a ton of progress during them, and we should keep that up to ensure we stay ahead of the game

## Work completed / not completed

Completed (and in the sprint plan):

* “As a user, I want to log in [so that I can use the app]”

Half-way completed (ahead of time, these were for sprint 2):

* “As a student, I want to be able to post academic questions and have an initial AI response [so that I can get a generalized answer instantaneously.]”
* “As a student, I want to have a resource that I can refer to when I get stuck on something. I want to be able to see if others are having similar problems and possibly see how they’ve fix that, [so that I could work more productively]”
* “As an instructor, I want to be able to make a space for my students to post questions [so that I am able to answer them]”
* “As a user, I want to edit/delete posts after I publish them, so that gives me the ability to make corrections.”
* “As a user, I want to be able to upvote (downvote? Bring them back) certain posts and response [to see what others agree with]”

## Work completion rate

* Group kept a solid pace throughout Sprint 1. As we enter the beginning of Sprint 2 (which should be our heaviest sprint) we have completed more than half of our user stories and their functionality.
* So, keep this pace.

## Sprint 1 Burnup Chart

