# **Sprint 2 Report**

Risposta

Lino Le Van, Yiming Zeng, Matthew Macarewich, Nathan Lin, Trevor Gardner, Harrison Zhou

2/16/2024

## Actions to stop doing

* Missing TA Meetings
  + Requires every team member to remember to set their alarms for the TA meetings despite just having had a Scrum meeting the night before.

## Actions to start doing

* Putting more stress on UI/UX
  + Sprint 2 tasks were completed with backend functionality, yet lacked the UI to go along with it.
* Discuss and consider to what extent we are implementing ChatGPT
  + Do we give it full access? Where and when do we want it to respond?

## Actions to keep doing

* Keep steady progress as usual.
  + Despite a couple midterms and power outages, we haven’t had much blockage in progress, so the product has been developing nicely.
* Keep meeting MWF
  + These meeting times seem to work well for the group.
* Pair programming
  + Having these pair programming sessions has dramatically increased the rate at which we complete tasks. This is because team members can use knowledge from the tasks they’ve completed to help other members merge theirs.

## Work completed / not completed

Completed (and in the sprint plan):

* As a student, I want to have a resource that I can refer to when I get stuck on something. I want to be able to see if others are having similar problems and possibly see how they’ve fix that, [so that I could work more productively]
* As an instructor, I want to be able to make a space for my students to post questions [so that I am able to answer them]
* As a user, I want to edit/delete posts after I publish them, so that gives me the ability to make corrections.
* As a user, I want to be able to upvote (downvote? Bring them back) certain posts and response [to see what others agree with]

Half-way completed:

* As a student, I want to be able to post academic questions and have an initial AI response [so that I can get a generalized answer instantaneously.]

Not-Completed:

* As an instructor, I want to be able to invite students (and maybe TAs) to a space [so I am able to manage it all]

Work completion rate

* Group kept a solid pace throughout Sprint 2.
* There were some hiccups in progress (having midterms and power issues) but the group nonetheless completed most of our Sprint 2 user story tasks
* The Risposta MVP is nearly complete minus a couple features.

Sprint 2 Burnup Chart

