# **Sprint 3 Report**

Risposta

Lino Le Van, Yiming Zeng, Matthew Macarewich, Nathan Lin, Trevor Gardner, Harrison Zhou

3/1/2024

## Actions to stop doing

* Communicate more on blockers, don’t necessarily wait until scrum meeting to discuss if you’re stuck on something.

## Actions to start doing

* Start putting more time, crunch time as we’re at the end of the quarter.
* Focusing on Trello tasks, and making it clear who is doing what and what they are doing
* Going through and detailing bugs that need to be fixed
* Not waiting to fix bugs or implement fix until later

## Actions to keep doing

* Keep coming regularly to scrum and TA meetings

## Work completed / not completed

Completed (and in the sprint plan):

* As a student, I want to be able to sort posts by most recent or highest amount of votes [So that I can see either recent or most relevant/important posts]
* As a student, I want to see the most recent responses at the top and be able to search [so that I can stay up to date and not see old information]
* As a student I want to be able to edit and delete comments on posts [So I can change my comments or Delete them]
* As a student, I want to have pages for basic questions [so that it filters out unnecessary posts]
* As a student I want to be able to comment on other students' posts and create a thread of some sort. [so I am able to help other students]

Half-Completed (No ChatGPT yet) [Low priority]:

* As a student, I want to be able to post academic questions and have an initial AI response [so that I can get a generalized answer instantaneously.]

Work completion rate

* Group kept a solid pace throughout Sprint 3.
* There were a couple areas where the group focused too much on the UI of Risposta rather than core functionalities. Issue was addressed
* The Risposta MVP is completed.

Sprint 3 Burnup Chart

